# QA Estimation Tool — Org2 User Guide

Oct 6, 2026 · @Nachiket Shembekar

## Before you start

The QA Estimation Tool turns your project scope into an estimate of testing hours, in four short pages. All of its numbers (application lists, rates and test volumes) come from one Excel file, called the config file.

| You need | Where it is |
| --- | --- |
| The app | Published Power Apps link shared by the tool owner |
| The config file | QAE_Estimation_Config_v167_Org2.xlsx in the shared OneDrive / SharePoint folder |
| Edit access to the config file | Only needed if you will change applications or rates |

If you only make estimates, you never need to open the config file. Everything from "The config file" onward is for the people who maintain it.

## Using the app

Work left to right through the four pages. Press Help in the top bar on any page for a picture that explains that page.

- Project Setup: press Load / Refresh Config first. Then pick the Application Type, Application Name and methodology, and tick what is in scope (Manual, Automation, Performance).

- Define Scope: enter how much work there is: story counts for Agile, or requirement counts for Waterfall. Check the complexity split adds up to 100%.

- Estimation Review: see the hours for each testing type. Adjust reuse %, AI efficiency %, cycles and automation coverage if needed. Press the small (i) icon on any row to see how its number was worked out.

- Report Export: check the summary and save it as a PDF.

Reset clears the current page back to its starting values. Home goes back to Project Setup.

For SAP, Org2 offers only Default as the Application Name.

## The config file

The config file has six tabs you may edit. Each holds one Excel table, and the app reads only what is inside those tables.

| Tab | What it controls | Change it when you want to… |
| --- | --- | --- |
| Applications | The Application Name list on Page 1 | Add, hide or rename an application |
| Rates | Hours per test case, for each application type (the "Default" rates) | Change the standard rates |
| Rate_Overrides | Different rates for one specific application | Give one application its own rates |
| Task_Distribution | How many test cases each story or requirement produces, per application type | Change the standard test volumes |
| TaskDist_Overrides | Different test volumes for one specific application | Give one application its own volumes |
| App_Settings | Application types, methodologies and automation tools | Rarely; ask the tool owner first |

The Guide tab inside the file lists every column and its allowed values.

### Golden rules

- Never rename a tab, a table or a column heading. The app finds data by those names.

- Add new rows directly under the last row of a table, so the table grows to include them. A row outside the table is ignored.

- Do not merge cells, and do not leave blank rows inside a table.

- Keep the file name and folder the same. The app is connected to that exact file.

- Spell names exactly the same everywhere. "ServiceNow" and "Servicenow" are different applications.

- Keep a copy of the file before a big change.

After saving, open the app and press Load / Refresh Config on Page 1 to see your change.

## Add an application

Adding an application takes one new row on the Applications tab. It then uses its type's Default rates and volumes automatically.

- Open the Applications tab.

- In the empty row directly under the table, fill in the seven columns:

| Column | What to type | Example |
| --- | --- | --- |
| ApplicationType | An existing type: Web, Desktop, Non-SAP ERP or SAP | Web |
| ApplicationName | The name people will see. It must be new within that type | Billing Portal |
| ActiveYN | Y | Y |
| DisplayOrder | A whole number; lower numbers appear higher in the list | 17 |
| Methodology | Leave blank to let users choose. Type Agile or Waterfall to fix it | (blank) |
| ScopeModel | Always leave blank | (blank) |
| VolumeOverrideMode | Inherit | Inherit |

- Save the file, then press Load / Refresh Config in the app. The new name appears under its Application Type.

Do not type TestConditions in ScopeModel. That switches on the SAP RFC pages, which Org2 does not use.

To give the new application its own rates, see "Update rates" below.

## Remove an application

To remove an application, set its ActiveYN to N on the Applications tab. It disappears from the Page 1 list, and its row stays in the file in case you need it again.

- To bring it back, set ActiveYN to Y.

- Avoid deleting the row. If you do delete it, also delete any rows with the same ApplicationName on Rate_Overrides and TaskDist_Overrides.

- Never hide or delete the Default row of a type. Every other application of that type depends on it.

## Update rates

A rate is the hours needed for one test case. Each rate row is one combination of testing type, subtype and size, split into four hour columns.

| Column | Meaning | Example |
| --- | --- | --- |
| ApplicationType | Which type the rate is for | Web |
| ApplicationName | Default on the Rates tab; the application's name on Rate_Overrides | Default |
| TestingType | Manual, Automation or Performance | Manual |
| AutomationTool | Selenium, Tosca or Playwright for Automation rows; blank otherwise | (blank) |
| SubType | UI, E2E, API (or Load, Stress, Endurance for Performance) | UI |
| Size | XS, S, M, L or XL | M |
| AnalysisHours, TestDesignHours, DataPrepHours, ExecutionHours | Hours per test case for each activity | 0.2, 0.4, 0.2, 1.4 |
| TotalHours | The four hour columns added together | 2.2 |

### Change the standard rates for a whole type

- Open the Rates tab and find the row: filter by ApplicationType, TestingType, SubType and Size.

- Change the four hour columns. TotalHours updates by itself.

- Save, then press Load / Refresh Config. Every application of that type now uses the new rate, unless it has its own override.

### Give one application its own rates

- On the Rates tab, copy the Default row you want to change.

- Paste it into the empty row directly under the table on Rate_Overrides.

- Change ApplicationName from Default to the application's exact name.

- Change the hour columns, and set TotalHours to their sum. Use the Notes column to say why.

- Repeat for each size you want to change. Sizes without an override row keep the Default rate.

- Save, then press Load / Refresh Config.

To undo an override, delete its row from Rate_Overrides. The application goes back to the Default rate.

Test volumes (how many cases each story or requirement produces) work the same way on Task_Distribution and TaskDist_Overrides. Overrides there also need Action = Upsert; the Guide tab in the file explains the rest.

## If something looks wrong

| Problem | What to check |
| --- | --- |
| My change does not show | Was the file saved? Press Load / Refresh Config again. If it still does not show, wait a minute and retry. |
| A new application is missing | Is ActiveYN = Y? Is the row inside the table? Is ApplicationType spelled exactly like an existing type? |
| An estimate shows 0 hours | A rate row is missing or blank. Check the Default rows on the Rates tab for that type. |
| An override has no effect | Does ApplicationName match the Applications tab exactly? Do TestingType, AutomationTool, SubType and Size match a Default row? |
| The app shows a config error | A tab, table or column was probably renamed. Restore the name, or go back to your saved copy. |

Still stuck? Contact the tool owner, and say which application and page you were on.